Advanced Management Programme in Business Analytics (AMPBA)

Capstone Project Charter

The Capstone Project Charter is a formal agreement between the project sponsor and the student Team working on the Capstone project which clearly outlines the nature, extent, scope, approach and deliverables of the project.

The team is expected to deliver on all the commitments made in the project charter while the client is urged to actively participate in the creation of the project charter which then helps ensure that all stakeholders have consistent expectations from the project and agree on the approach and deliverables for the project.

Once the project charter is finalized, no deviations can be undertaken by any side without consultation and approval from ISB.

Each team will prepare a project charter as per the template given below.

Please finalize this document in consultation with the sponsor and it is mandatory to obtain their sign-off on this project charter by the deadline mentioned below:

# Deadline for Project Charter – 7th August 2026

It is mandatory for the team to interact with the sponsor at least once, to discuss the charter, before you finalize it.

It is mandatory to fill in every section of this form.

Please keep the project charter approach and deliverables consistent with the project description provided by the sponsor and his requirements for the project.

If the scope, deliverable, or schedule requirements of the project change significantly, a ‘Change Request’ should be submitted by the sponsor to ISB. This request must be approved by us, to protect teams from scope creep during the project.

PROJECT DESCRIPTION

| Name of the Client | Accenture Solutions Pvt. Ltd. |
| --- | --- |
| Project Title | Supply Brain — A Self-Recalibrating Multi-Echelon Buffer Optimization System with Dynamic Price-Buffer Intelligence and a Natural-Language Agentic Interface |
| Project Team | A. Swasti_Baghel_ampba2026S@isb.edu B. N_Sunnel_ampba2026S@isb.edu C. Vishwajeet_Undhal_ampba2026S@isb.edu D. Shivangini_Aggarwal_ampba2026S@isb.edu E. Varshil_Rambhia_ampba2026S@isb.edu |
| Client Mentor | Sayanjit Dey Sarkar (Senior Manager) Aman Garg (Manager) |
| Project Team contact Details | A. Swasti_Baghel_ampba2026S@isb.edu B. N_Sunnel_ampba2026S@isb.edu C. Vishwajeet_Undhal_ampba2026S@isb.edu D. Shivangini_Aggarwal_ampba2026S@isb.edu E. Varshil_Rambhia_ampba2026S@isb.edu |
| Project Description (as per PD form) | Every CPG supply chain faces the same paradox — warehouses full of the wrong inventory while stockouts occur on the SKUs that matter. The root cause is structural: a single safety-stock formula applied across thousands of SKUs, service-level targets set once and never revisited, lead-time variability averaged away rather than modeled, and no feedback loop connecting outcomes back to parameters. This project builds a closed-loop, self-recalibrating supply chain buffer optimization system that solves this problem across eight integrated layers: - SKU Segmentation — Cluster SKUs and customers by demand variability, lead-time variability, price elasticity, shelf life, margin, and criticality. Every downstream decision is segment-driven, not one-size-fits-all. - Service Level Optimization — Set differentiated service-level targets per segment rather than a blanket 99.5% across the portfolio. High-margin critical SKUs get higher targets; substitutable low-margin SKUs are managed at lower cost. - Safety Stock & Cycle Stock with MEIO — Calculate inventory parameters dynamically, with explicit demand and supply side variability modeling. Extended via Multi-Echelon Inventory Optimization (MEIO) to decide not just how much stock to hold but where across the network — factory, regional DC, local DC — to minimize total inventory while protecting service. - Price Elasticity & Buffer Strategy Routing — For each segment, estimate price elasticity and compare the cost of buffering with inventory vs. buffering with price. For price-elastic SKUs, dynamic pricing absorbs demand uncertainty at a fraction of the working capital cost. The system quantifies the exchange rate: "$1 of price flexibility = $Y of safety stock for this segment" — a comparison no existing supply chain system makes systematically at SKU level. - Digital Twin Simulation — All strategies are tested in a safe sandbox before being trusted. The twin simulates inventory buffering vs. price buffering, early differentiation vs. postponement, and single-node vs. multi-echelon positioning — head-to-head — under stochastic demand and lead time. It generates the failure signals (stockouts, write-offs, margin impact, working capital) that the learning module needs. - LLM-Powered Translation — A large language model handles both directions: translating what planners say in plain English into structured model parameters the system can act on, and translating model outputs back into plain English explanations the planner can understand and act on immediately. Helps planners build and run scenarios - Agentic Interface — The natural-language agent is the front door to the entire system. It autonomously triggers recalculations, runs what-if scenarios, flags anomalies, and recommends actions — with human confirmation before anything is committed. Planners steer the full optimization loop through conversation. The system is building synthetic-first — generating realistic Packaged Foods CPG data internally, so all workstreams proceed in parallel without dependency on client data availability. Validation against anonymized data can be incorporated in the final phase. |

PROJECT PLANNING

# Business Issue (clearly defines and elucidates the problem):

## Business Context

Consumer packaged goods (CPG) companies routinely carry excess inventory of the wrong SKUs while simultaneously facing stockouts on the SKUs that actually matter to customers and margin. This isn't a demand-forecasting failure, it's a structural planning failure. Most organizations still apply:

-> A single safety-stock formula uniformly across thousands of SKUs, regardless of how differently each one behaves

->Service-level targets that are set once (often at a blanket ~99%) and never revisited as conditions change

->Lead-time variability that gets averaged away in planning rather than explicitly modeled

->No feedback loop connecting actual outcomes (stockouts, write-offs, working capital tied up) back to the parameters that caused them

The result is a static, one-size-fits-all buffer strategy in a business environment that is anything, but static demand patterns, price elasticity, and supply variability all differ meaningfully across a CPG portfolio, and today's systems don't adapt to that.

Accenture's Supply Chain and Engineering – AI and Data practice, which advises CPG, retail, and manufacturing clients on intelligent inventory and supply chain visibility, sees this pattern repeatedly across engagements. Supply Brain is sponsored to close that gap: to build a closed-loop, self-recalibrating buffer optimization system that segments SKUs intelligently, sets differentiated policies per segment, decides where in the network to hold buffer (inventory) versus how to buffer (price elasticity or postponement), and continuously re-learns from outcomes, with a natural-language interface so planners can interact with the system conversationally rather than through static reports.

## Area of impact

The project targets four measurable areas of organizational impact:

- Working capital -> reducing redundant safety stock held across echelons by routing price-elastic SKUs to price-buffer strategies instead of inventory buffer, freeing trapped capital without hurting service levels.

- Service level -> protecting service on the SKUs that matter most (high-margin, critical, low-substitutability) through segment-differentiated targets and multi-echelon positioning, rather than spreading buffer uniformly.

- Strategic/IP impact for Accenture -> the price-inventory "exchange rate" concept ("$1 of price flexibility = $Y of safety stock") and the closed-loop agentic architecture are positioned as a differentiated, deployable framework Accenture can take to CPG clients as a new offering, with a working prototype as a concrete next-step engagement.

# Need Gap Situation (clearly identifies the expectations and requirements of the client):

Current Situation

Across the CPG Food & Beverage portfolio, inventory management is constrained by short shelf lives, volatile demand patterns, and supplier variability. Yet a single, blanket service-level target (~99%) is applied uniformly to every SKU. This ignores SKU-specific realities such as forecast accuracy, perishability, seasonality, and channel-driven demand swings. Safety-stock formulas remain static, failing to explicitly model demand and lead-time variability. Targets are rarely revisited even as consumer trends, promotions, or supply conditions shift. The result: capital is locked up protecting SKUs that don’t need it, while genuinely critical SKUs aren’t safeguarded any better than the rest.

## Proposed Approach

- Portfolio segmentation

  - Segment SKUs by demand forecast accuracy, shelf life, lead-time variability, margin, elasticity, and criticality.

  - Ensure decisions are tailored to SKU realities rather than uniform.

- Differentiated service-level targets

  - Higher targets for high-margin, critical SKUs.

  - Balanced targets for short shelf-life or volatile SKUs to minimize waste.

  - Lower targets for low-margin, steady SKUs where stockouts carry little cost.

- Multi-Echelon Inventory Optimization (MEIO)

  - Decide both how much buffer to hold and where to position it (factory, regional DC, local DC).

  - Optimize total inventory while protecting service levels that matter most.

- Organizational impact focus

  - Working capital: Free trapped capital by routing price-elastic SKUs to price buffers instead of redundant safety stock.

  - Service level: Protect critical SKUs through differentiated targets and positioning.

  - Write-offs/obsolescence: Reduce risk on high-variety, demand-uncertain SKUs via elasticity-aware forecasting, promotions, and agentic interface.

  - Strategic/IP impact: Establish Accenture’s differentiated framework using the price-inventory “exchange rate” and closed-loop agentic architecture, with a prototype as a deployable client offering.

## Desired Situation

- We propose a dynamic, self-recalibrating buffer policy in which service levels are determined by SKU economics rather than a uniform default.

- Service levels are continuously adjusted through closed-loop monitoring of outcomes such as stockouts, write-offs, and working capital impact.

- The system evolves over time, automatically re-tuning targets and buffer positions as demand, supply, and market conditions shift — rather than remaining static after initial setup.

- This creates measurable impact:

  - Working capital released from over-protected, low-priority SKUs.

  - Service levels improve or remain stable on SKUs that drive revenue and margin.

  - Planner transparency through an agentic interface that explains, in clear language, why a given SKU's service target has been set, how it is expected to change, and what trade-offs are being managed.

- The solution positions inventory management as a continuously adaptive, intelligence-driven capability — anticipatory rather than reactive, and designed to balance risk, cost, and opportunity with precision.

# Proposed Project Work Flow

Phase 1: Data Preparation & Sampling

- Identify synthetic CPG datasets to be generated and anonymized client data for validation.

- Perform data cleaning, transformation, and sampling to ensure representative SKU segments.

- Document data security measures and hosting protocols.

Phase 2: Exploration & Segmentation

- Conduct exploratory analysis of SKU demand variability, lead-time variability, margin, shelf life, and elasticity.

- Cluster SKUs into meaningful segments using statistical and ML techniques.

- Validate segmentation logic with client mentor feedback.

Phase 3: Model Development & Optimization

- Build service-level optimization models differentiated by SKU segment.

- Implement Multi-Echelon Inventory Optimization (MEIO) to determine buffer positioning.

- Integrate price elasticity modeling to compare inventory buffering vs. price buffering.

Phase 4: Simulation & Digital Twin Testing

- Create a digital twin environment to simulate scenarios under stochastic demand and supply variability.

- Test build ahead, buffer positioning and price buffer trade-offs.

- Capture failure signals (stockouts, write-offs, margin impact) for iterative learning through simulation.

Phase 5: Agentic Interface & LLM Integration

- Develop natural-language interface for planners to interact with the system.

- Integrate LLM translation layer to convert plain English inputs into model parameters and outputs back into actionable explanations.

- Conduct usability testing with client mentor.

Phase 6: Assessment & Refinement

- Evaluate system performance against KPIs: working capital reduction, service-level improvement, write-off minimization.

- Refine models based on simulation outcomes and stakeholder feedback.

- Document learnings and finalize prototype for sponsor handover.

# Data Plan and Software requirement for each deliverable

Retail Synthetic Data will be collected from Kaggle, and synthetic data will be generated with LLM and custom python scripts with business context assumptions researched from published articles. Key input like network size, SKU count, etc. Will be provided by Accenture.

We will be using modularized python codes for each phase, parquet/csv as data storage, Langchain/Langgraph for agentic interactions, pkl files for models. We will be using an appropriate framework for dashboarding/UI layers. Code will be stored in a private git repository with only the project team members, ISB mentor and company stakeholders having the view and edit access.

# Deliverable Project Management

| Deliverable / Phase | Start Date | Deadline | Key Analysis Parameters | Outcome Expected | Team Member Responsible |
| --- | --- | --- | --- | --- | --- |
| Data Preparation & Sampling | 8-Aug-26 | 21-Aug-26 | Synthetic dataset generation, anonymized validation data, cleaning, sampling, security setup | Clean, representative dataset ready for modeling; secure hosting environment |  |
| Exploration & Segmentation | 22-Aug-26 | 4-Sep-26 | Demand variability, lead-time variability, shelf life, margin, elasticity, clustering methods | SKU segments validated with mentor feedback; clear segmentation logic |  |
| Model Development & Optimization | 5-Sep-26 | 25-Sep-26 | Service-level optimization, MEIO, price elasticity modeling, integration | Working optimization models for service levels, buffer positioning, and price-buffer trade-offs |  |
| Simulation & Digital Twin Testing | 26-Sep-26 | 9-Oct-26 | Stochastic demand/supply scenarios, postponement strategies, buffer positioning | Digital twin sandbox tested; failure signals captured for iterative learning |  |
| Agentic Interface & LLM Integration | 10-Oct-26 | 16-Oct-26 | Natural-language interface, LLM translation layer, usability testing | Prototype agentic interface functional; planners can interact conversationally |  |
| Assessment & Refinement | 17-Oct-26 | 30-Oct-26 | KPI evaluation (working capital, service level, write-offs), refinements, documentation | Final prototype refined; KPI improvements documented; final report and presentation ready |  |

# Progress Updates

The students team will send update emails every week to the sponsor, faculty mentor, and AMPBA program office. Each update will contain a summary of progress during the time and key insights that have been revealed. Other key milestones include:

Project Charter Finalization: 7th August 2026

Weekly Reports: Every Sunday

Final Presentation to Sponsor: By 19th October 2026

Final Report Submission: 25th October 2026

Project Handover to the Sponsor: By 30th October 2026

Agreement

This charter and accompanying deliverables have been mutually discussed and agreed by:

_______________________________		______________________________

Accenture Strategy  		                                     Project Sponsor Signature

Swasti Baghel

_______________________________		______________________________

Swasti Baghel				                         Team Member #1 Signature

Sunnel Nelson

_______________________________		______________________________

Sunnel Nelson			                                    Team Member #2 Signature

Vishwajeet Undhal

_______________________________		______________________________

Vishwajeet Undhal				            Team Member #3 Signature

Shivangini Aggarwal

_______________________________		______________________________

Shivangini Aggarwal				           Team Member #4 Signature

Varshil Rambhia

______________________________		______________________________

Varshil Rambhia				           Team Member #5 Signature

Capstone Scope Change Request

| Name | Email Address |
| --- | --- |
| Company | Telephone Number(s) |

Please describe the nature of the change requested:

Approximately how many additional hours of effort will this change require?

What other delays, costs, or risks would this change introduce?

What part of remaining project work can be forgone to accommodate this change?

Please email this form to hemanth_kumar@isb.edu

Decision will be conveyed within one week.

| Student Team Recommendation: |  |
| --- | --- |
| Faculty Recommendations: |  |
| Other Considerations: |  |
|  | Accepted Rejected |